FC 26 FRIENDS AUCTION PLATFORM

Complete Product Build Document

─────────────────────────────────────────────

Architecture  ·  Database  ·  UI/UX  ·  API  ·  Realtime  ·  Build Order

Version 1.0  ·  Private Use  ·  Friends Gaming Group

# Table of Contents

PART 1  —  Project Overview & Goals	3

PART 2  —  Build Strategy & Best Sequence	4

PART 3  —  Tech Stack & Environment Setup	5

PART 4  —  Player Data Pipeline	6

PART 5  —  Database Schema — All Collections	7

PART 6  —  Folder Structure	10

PART 7  —  Authentication Module	12

PART 8  —  Player Database Module	13

PART 9  —  Team Management Module	15

PART 10  —  Auction Pool Module	16

PART 11  —  Live Auction & Socket.IO Architecture	17

PART 12  —  Auction Controls Module	21

PART 13  —  Sold Player & Budget Management	22

PART 14  —  Watchlist Module	23

PART 15  —  Statistics & History Module	23

PART 16  —  Export Module	24

PART 17  —  Complete API Reference	25

PART 18  —  UI/UX Design System	29

PART 19  —  Every Page — Layout & Components	32

PART 20  —  Mobile Bidding Screen	41

PART 21  —  MVP Roadmap & Feature Flags	42

PART 22  —  Prompts for AI Code Editors	43

PART 1    PROJECT OVERVIEW & GOALS

## What This Platform Is

FC 26 Friends Auction Platform is a private, friend-group-only web application that replicates the IPL player auction experience for EA FC 26 fantasy team building. It is NOT a public marketplace, NOT a commercial product, and NOT a real-money platform.

### Core Experience Analogy

| Feature Layer | Inspired By |
| --- | --- |
| Player Discovery | EA FC Ratings website — search, filter, cards, full stats |
| Auction System | IPL auction — live bidding, timer, team budgets, unsold/sold |
| Team Management | Fantasy Premier League — squad view, budget tracker, rankings |
| Admin Controls | Broadcast studio — one admin controls all states, all teams |

### Who Uses It

| Role | Count | Capability | Login |
| --- | --- | --- | --- |
| Admin | 1 person | Full control | Create/run everything |
| Team Owner | 8–12 friends | Bid & manage squad | Login required |
| Guest | Any friend | Watch only | No login needed |

### Must-Solve Problems

- No manual Excel sheets — everything happens inside the platform

- No manual player entry — import from community FC 26 JSON dataset

- No tab switching — player search, auction, budgets all in one screen

- Real-time — every bid visible to all owners simultaneously via Socket.IO

- Mobile-first bidding — owners bid on phones, admin controls on desktop

PART 2    BUILD STRATEGY & BEST SEQUENCE

## Recommended Build Order

⚠  Do NOT build all 15 modules at once. Follow this exact sequence. Each phase produces a usable product.

### Phase 1 — Foundation (Days 1–3)

- Project scaffold: Next.js 15 + TypeScript + Tailwind + shadcn/ui

- MongoDB Atlas connection + Mongoose models

- JWT Authentication (Admin + Team Owner + Guest roles)

- Player data import script — load FC 26 community JSON into MongoDB

- Player Database page — search, filter, cards (read-only first)

### Phase 2 — Pre-Auction Setup (Days 4–5)

- Team Management — create teams, assign owners, set budgets

- Auction Pool — search players, add to pool, reorder

- Admin Dashboard — stats cards, quick navigation

### Phase 3 — Core Auction (Days 6–8)

- Socket.IO server setup on Express backend

- Live Auction screen — current player card, timer, bid history

- Bidding logic — validation, race condition protection, budget deduction

- Auction Controls — start, pause, skip, unsold, undo

### Phase 4 — Post-Auction (Days 9–10)

- Squad view per team

- Statistics page — most expensive, best team, budget rankings

- Export — PDF and CSV of auction results

- Watchlist for team owners

### Phase 5 — Polish (Days 11–12)

- Season history

- Transfer market (trade/release)

- Animations and transitions

- Mobile responsiveness audit

✓  After Phase 3 you have a fully working auction. Phases 4–5 are enhancements.

### Module Priority Table

| Module | Phase | Why |
| --- | --- | --- |
| Authentication | Phase 1 | Required — no app without it |
| Player Database | Phase 1 | Core UX — entire product depends on it |
| Team Management | Phase 2 | Must exist before auction starts |
| Auction Pool | Phase 2 | Admin must curate players before bidding |
| Live Auction | Phase 3 | The main feature — most complex |
| Auction Controls | Phase 3 | Admin tools for live session |
| Sold Player + Budget | Phase 3 | Automatic — part of auction logic |
| Watchlist | Phase 4 | Owner convenience — not blocking |
| Statistics | Phase 4 | Fun, not critical |
| Export | Phase 4 | Nice to have post-auction |
| Squad Builder | Phase 5 | Visual only — defer |
| Transfer Market | Phase 5 | Post-auction — defer |
| Season History | Phase 5 | Useful for repeat sessions |

PART 3    TECH STACK & ENVIRONMENT SETUP

## Complete Tech Stack

| Layer | Technology |
| --- | --- |
| Framework | Next.js 15 App Router + TypeScript |
| Styling | Tailwind CSS v3 + shadcn/ui component library |
| Animations | Framer Motion v11 |
| Icons | Lucide React |
| State (Client) | Zustand (global) + React Query (server state + cache) |
| Backend | Node.js + Express.js (separate server, not Next.js API routes) |
| Database | MongoDB Atlas + Mongoose ODM |
| Realtime | Socket.IO v4 (server on Express, client on Next.js) |
| Authentication | JWT (jsonwebtoken) + bcryptjs |
| File Upload | Multer (team logos) |
| PDF Export | jsPDF + jsPDF-autotable |
| CSV Export | json2csv |
| Deployment | Vercel (frontend) + Railway (Express + Socket.IO backend) |
| DB Hosting | MongoDB Atlas (free M0 tier sufficient for friends group) |

### Key Version Constraints

⚠  Use Next.js 15 App Router ONLY. Do not mix pages/ and app/ directories.

⚠  Socket.IO must live on the Express server, not in Next.js API routes — Next.js serverless functions do not support persistent socket connections.

✓  Express server runs on port 4000. Next.js runs on port 3000. CORS must allow localhost:3000 and your Vercel domain.

### Environment Variables (.env.local for Next.js)

NEXT_PUBLIC_API_URL: http://localhost:4000

NEXT_PUBLIC_SOCKET_URL: http://localhost:4000

MONGODB_URI: mongodb+srv://...your atlas connection string...

JWT_SECRET: ...long random string min 32 chars...

NEXT_PUBLIC_APP_NAME: FC 26 Auction

PART 4    PLAYER DATA PIPELINE

## The Player Data Problem & Solution

⚠  EA does not provide a public API. Do NOT attempt to scrape ea.com — it violates their ToS and will break. Use community JSON datasets instead.

### Data Source Options

| Source | Cost | Notes |
| --- | --- | --- |
| futdb.app | Free tier available | REST API with 15k players, FC ratings, stats, images |
| GitHub: fc-player-data | Free, open source | Community-maintained JSON dumps for FC 25/26 |
| sofifa.com scrape | Medium risk | ToS grey area — only as last resort |
| Manual CSV import | Full control | Fallback: create your own subset of 200 players |

### Recommended: futdb.app API

Register at futdb.app for a free API key. The API returns player objects matching exactly what you need. Run a one-time import script to pull all players into your MongoDB.

### Import Script Specification

Create a Node.js script at: scripts/importPlayers.js

- Fetch players from futdb.app in paginated batches of 50

- Map API fields to your Player MongoDB schema

- Insert with insertMany() using upsert to avoid duplicates

- Run once on project setup: node scripts/importPlayers.js

- Re-run annually when FC 27 ratings release

### Player Image Strategy

| Strategy | Detail |
| --- | --- |
| futdb.app images | API provides direct image URLs — store the URL in Player.image field |
| EAFC CDN | https://cdn.sofifa.net/players/{id}/25_60.png — works for most players |
| Fallback | Generate SVG avatar with player initials + position color if image 404s |
| Storage | Do NOT download and host images yourself — just store the URL string |

PART 5    DATABASE SCHEMA — ALL COLLECTIONS

## MongoDB Collections

### Collection 1: Users

| Field | Type & Notes |
| --- | --- |
| _id | ObjectId — auto-generated |
| name | String, required |
| email | String, required, unique, lowercase |
| password | String, required, bcrypt hashed (min 60 chars) |
| role | Enum: "admin" ¦ "owner" ¦ "guest" |
| teamId | ObjectId ref: Teams — null until admin assigns team |
| avatar | String URL — optional profile picture |
| isActive | Boolean, default true |
| createdAt | Date — auto via timestamps: true |
| updatedAt | Date — auto via timestamps: true |

### Collection 2: Teams

| Field | Type & Notes |
| --- | --- |
| _id | ObjectId |
| teamName | String, required, trim |
| logo | String URL — uploaded via Multer |
| ownerId | ObjectId ref: Users — the team owner account |
| seasonId | ObjectId ref: Seasons |
| totalBudget | Number, default 1000 (represents 1000M / ₹1000 coins) |
| remainingBudget | Number, default equals totalBudget |
| players | Array of ObjectId ref: Players |
| squadSize | Number, default 0 — auto-calculated |
| teamValue | Number — sum of sale prices of all bought players |
| avgRating | Number — average OVR of squad |
| color | String hex — team primary color for UI theming |
| createdAt | Date |

### Collection 3: Players

This is the largest collection. Populated by the import script, not manually.

| Field | Type & Notes |
| --- | --- |
| _id | ObjectId |
| futdbId | Number — external ID from futdb for deduplication |
| name | String, required, indexed for text search |
| commonName | String — short name e.g. "Mbappé" vs "Kylian Mbappé" |
| image | String URL |
| nation | String — e.g. "France" |
| nationFlag | String URL |
| club | String — e.g. "Real Madrid" |
| clubLogo | String URL |
| league | String — e.g. "La Liga" |
| position | String — e.g. "ST", "CM", "GK" |
| positionGroup | Enum: "GK" ¦ "DEF" ¦ "MID" ¦ "FWD" |
| rating | Number 1–99, indexed |
| age | Number |
| height | Number cm |
| weight | Number kg |
| preferredFoot | Enum: "Right" ¦ "Left" |
| weakFoot | Number 1–5 |
| skillMoves | Number 1–5 |
| pace | Number 1–99 |
| shooting | Number 1–99 |
| passing | Number 1–99 |
| dribbling | Number 1–99 |
| defending | Number 1–99 |
| physical | Number 1–99 |
| playStyles | Array of String |
| status | Enum: "available" ¦ "pool" ¦ "sold" ¦ "unsold", default "available" |
| auctionPoolOrder | Number — position in auction queue, null if not in pool |
| soldTo | ObjectId ref: Teams — null until sold |
| soldPrice | Number — null until sold |
| soldAt | Date — null until sold |
| basePrice | Number default 10 — minimum bid start |

### Collection 4: Auctions

One document per auction session. There may be multiple auctions per season.

| Field | Type & Notes |
| --- | --- |
| _id | ObjectId |
| seasonId | ObjectId ref: Seasons |
| name | String e.g. "Main Auction 2025" |
| status | Enum: "pending" ¦ "active" ¦ "paused" ¦ "completed" |
| currentPlayerId | ObjectId ref: Players — the player currently being bid on |
| currentBid | Number — current highest bid amount |
| highestBidderId | ObjectId ref: Teams — team with current highest bid |
| timer | Number seconds remaining in current bid round |
| timerDuration | Number default 30 — seconds per bid round |
| pool | Array of ObjectId ref: Players — ordered auction queue |
| completedPlayers | Array of ObjectId ref: Players — done, in order |
| startedAt | Date |
| completedAt | Date |
| adminId | ObjectId ref: Users — who controls this auction |
| teams | Array of ObjectId ref: Teams — participating teams |
| minBidIncrement | Number default 1 |
| createdAt | Date |

### Collection 5: BidHistory

| Field | Type & Notes |
| --- | --- |
| _id | ObjectId |
| auctionId | ObjectId ref: Auctions, indexed |
| playerId | ObjectId ref: Players |
| teamId | ObjectId ref: Teams |
| teamName | String — denormalized for fast display |
| amount | Number |
| timestamp | Date, indexed |
| isWinningBid | Boolean — true only for the final accepted bid |

### Collection 6: Seasons

| Field | Type & Notes |
| --- | --- |
| _id | ObjectId |
| name | String e.g. "Season 1 — November 2025" |
| status | Enum: "setup" ¦ "active" ¦ "completed" |
| teams | Array of ObjectId ref: Teams |
| auctions | Array of ObjectId ref: Auctions |
| startDate | Date |
| endDate | Date |
| createdBy | ObjectId ref: Users — admin who created it |
| settings | Object — { defaultBudget: 1000, timerDuration: 30, minBid: 10 } |
| createdAt | Date |

### Collection 7: Watchlists

| Field | Type & Notes |
| --- | --- |
| _id | ObjectId |
| ownerId | ObjectId ref: Users |
| seasonId | ObjectId ref: Seasons |
| players | Array of ObjectId ref: Players |
| updatedAt | Date |

### MongoDB Indexes Required

- Players: text index on { name: "text", commonName: "text" }

- Players: index on { rating: -1 } for sort

- Players: index on { status: 1 } for filtering available/pool/sold

- Players: compound index on { position: 1, rating: -1 }

- BidHistory: index on { auctionId: 1, timestamp: -1 }

- Users: unique index on { email: 1 }

PART 6    FOLDER STRUCTURE

## Complete Project Folder Structure

### Root

fc26-auction/: project root

├── frontend/: Next.js 15 App Router

├── backend/: Express.js + Socket.IO

├── scripts/: Data import utilities

└── docs/: This document and API specs

### Frontend: /frontend

src/app/: Next.js App Router pages

(auth)/login/page.tsx: Login page

(auth)/register/page.tsx: Register page

(admin)/dashboard/page.tsx: Admin dashboard

(admin)/players/page.tsx: Player database

(admin)/players/[id]/page.tsx: Player detail

(admin)/teams/page.tsx: Team management

(admin)/teams/[id]/page.tsx: Team detail

(admin)/auction-pool/page.tsx: Auction pool builder

(admin)/auction/[id]/page.tsx: Live auction (admin view)

(admin)/auction/[id]/controls/page.tsx: Auction controls panel

(admin)/statistics/page.tsx: Auction statistics

(admin)/history/page.tsx: Season history

(admin)/export/page.tsx: Export results

(owner)/dashboard/page.tsx: Owner dashboard

(owner)/players/page.tsx: Player browse (owner)

(owner)/watchlist/page.tsx: Owner watchlist

(owner)/auction/[id]/page.tsx: Live auction (owner bidding view)

(owner)/squad/page.tsx: My squad

(guest)/page.tsx: Public watch page

layout.tsx: Root layout

page.tsx: Landing / redirect

src/components/: Reusable components

ui/: shadcn/ui base components

players/: PlayerCard, PlayerDetail, PlayerGrid, PlayerFilters

auction/: LiveAuctionCard, BidHistory, AuctionTimer, BidButtons

teams/: TeamCard, TeamBudget, SquadGrid

admin/: AdminControls, AuctionPoolList

layout/: Sidebar, TopNav, MobileNav

src/lib/: Utilities

api.ts: Axios instance with JWT interceptor

socket.ts: Socket.IO client singleton

auth.ts: JWT decode helpers

utils.ts: Formatting, currency, position helpers

src/hooks/: Custom React hooks

useAuction.ts: Socket.IO auction state hook

usePlayers.ts: Player search and filter hook

useTeams.ts: Team data hook

src/store/: Zustand global state

auctionStore.ts: Current auction state

userStore.ts: Auth state

src/types/: TypeScript interfaces

player.types.ts: Player, PlayerCard, PlayerFilter interfaces

auction.types.ts: Auction, Bid, AuctionState interfaces

team.types.ts: Team, Squad interfaces

### Backend: /backend

src/server.ts: Express app entry point

src/socket.ts: Socket.IO setup and event handlers

src/routes/: Express route files

auth.routes.ts: /api/auth/*

player.routes.ts: /api/players/*

team.routes.ts: /api/teams/*

auction.routes.ts: /api/auctions/*

season.routes.ts: /api/seasons/*

export.routes.ts: /api/export/*

src/controllers/: Route handler logic

src/models/: Mongoose schemas

src/middleware/: Auth, role check, error handler

src/services/: Business logic

auction.service.ts: Bid validation, state machine

player.service.ts: Search, filter, import

budget.service.ts: Atomic budget operations

PART 7    AUTHENTICATION MODULE

## Auth Design

### JWT Flow

- User submits email + password to POST /api/auth/login

- Server validates, returns JWT token (expires 7d) in response body

- Frontend stores token in localStorage under key "fc26_token"

- All subsequent API requests include: Authorization: Bearer <token>

- Socket.IO connection includes token in auth: { token } handshake option

- Server middleware decodes token, attaches req.user to every request

### Role-Based Route Protection

| Route Type | Access Rule |
| --- | --- |
| Public routes | /login, /register, /guest — no token required |
| Owner routes | Token required + role must be "owner" or "admin" |
| Admin routes | Token required + role must be "admin" only |
| Socket connection | Token validated on connect — role determines allowed events |

### Next.js Middleware (middleware.ts)

Create /frontend/src/middleware.ts that reads the JWT from cookies (set a cookie in addition to localStorage for SSR protection), checks the role, and redirects unauthenticated users to /login.

### Login Page Behavior

- Single login form for all roles — role determined by JWT payload, not URL

- On success: redirect to /dashboard (role-specific routing via middleware)

- Show error toast on invalid credentials — do not reveal whether email or password is wrong

- Auto-redirect if already logged in

PART 8    PLAYER DATABASE MODULE

## The Most Important Module

This module is the heart of the platform. It must feel exactly like browsing the EA FC Ratings website — fast, visual, searchable, and filterable. Every interaction here shapes the quality of the auction.

### Player Search

- Debounced text search (300ms delay) using MongoDB text index on name + commonName

- Search bar always visible at top — no separate search page

- Search results update in real-time as user types

- Clear button resets search without losing active filters

- Search works independently and in combination with filters

### Filter Panel

| Filter | UI Component & Behavior |
| --- | --- |
| Position | Multi-select buttons: GK ¦ DEF ¦ MID ¦ FWD (broad groups), then sub-positions |
| Rating | Dual range slider: 0–99, default shows 70–99 |
| Nation | Searchable dropdown — populated dynamically from DB distinct values |
| Club | Searchable dropdown — populated dynamically |
| League | Searchable dropdown — populated dynamically |
| PlayStyles | Multi-select chips — populated dynamically |
| Status | Radio: All ¦ Available ¦ In Pool ¦ Sold ¦ Unsold |

### Sorting Options

- Overall Rating (default, descending)

- Pace, Shooting, Passing, Dribbling, Defending, Physical

- Name A–Z

- Sort direction toggle (asc/desc)

### Player Card Component

Each player shown as a card inspired by EA FC Ultimate Team cards. The card must display:

- Player photo (top center, circle crop with position-color ring)

- Overall rating (large number, top left)

- Position abbreviation (below rating)

- Player name (below photo)

- Club logo (small, bottom left)

- Nation flag (small, bottom right)

- Status badge: Available (green) | In Pool (amber) | Sold (red) with team name

- Hover state: expand card slightly, show quick-action buttons

### Player Card Quick Actions

| Action | Visibility & Behavior |
| --- | --- |
| Add to Pool | Visible to Admin only — adds player to auction pool (status → "pool") |
| Add to Watchlist | Visible to Owners — saves player to their watchlist |
| View Details | Opens player detail side panel or modal |
| Remove from Pool | Admin only — shown if player already in pool |

### Player Detail Page / Panel

Opens as a full-screen modal overlay (not a new page) — keeps search context intact.

- Large photo on the left (or top on mobile)

- All stats shown as horizontal bars: Pace, Shooting, Passing, Dribbling, Defending, Physical

- Color coding for stat bars: 75+ green, 60–74 amber, below 60 red

- Personal info: Age, Height, Weight, Preferred Foot, Weak Foot (stars), Skill Moves (stars)

- PlayStyles list as icon chips

- If player is sold: show team name, team logo, and sale price in a banner

- Action buttons at bottom: Add to Pool / Remove from Pool / Add to Watchlist

### Pagination & Performance

- Default: 24 players per page (4 columns × 6 rows on desktop)

- Infinite scroll OR numbered pagination — choose infinite scroll for UX

- Skeleton loader cards while fetching

- Cache results in React Query with 5 minute stale time

### API: GET /api/players

Query params: ?search=mbappe&position=ST&ratingMin=85&ratingMax=99&nation=France&club=Real+Madrid&league=La+Liga&status=available&sortBy=rating&sortOrder=desc&page=1&limit=24

Response: { players: [], total: 0, page: 1, totalPages: 0 }

PART 9    TEAM MANAGEMENT MODULE

## Admin Creates and Manages All Teams

### Create Team Flow

- Admin navigates to /admin/teams

- Clicks "Create Team" — opens a drawer/modal form

- Fills: Team Name, selects Owner (dropdown of registered owners), sets Budget, uploads Logo, picks Team Color

- Saves — team created, owner account linked to team

- Team appears in teams grid with budget indicator

### Team Card on Dashboard

- Team logo + name

- Owner name

- Budget bar: remaining/total as a progress bar (green → amber → red)

- Player count badge

- Average OVR badge

- Click → team detail page

### Team Detail Page

- Header: team logo, name, owner, color

- Budget card: total / spent / remaining with visual progress

- Player grid: all bought players as small cards with their sale price

- Squad stats summary: average rating, best player, most expensive signing

- Formation grid (Phase 5 — defer drag-drop to later)

### Budget Rules

- Remaining budget updates atomically on each successful bid

- Owner cannot bid more than their remaining budget — enforced server-side

- Admin can manually adjust budget (override) from team detail page

- Budget goes to 0 = team can no longer bid (system enforces, not honor system)

PART 10    AUCTION POOL MODULE

## Admin Curates the Auction Queue

The auction pool is the ordered list of players that will be auctioned. Admin builds this before starting the auction.

### Pool Management Features

- Search and add players from player database directly into pool

- Pool shows as a vertical ordered list with drag-and-drop reordering (react-beautiful-dnd or @dnd-kit/core)

- Each pool entry shows: position, order number, player card thumbnail, name, rating, status

- Remove player from pool (returns status to "available")

- Bulk add: filter players by position/rating, select all, add to pool

- Pool counter badge in navigation shows live count

### Pool States per Player

| Status | Meaning |
| --- | --- |
| "available" | Not in pool — shows in player database, can be added |
| "pool" | In queue — shows order number in pool list |
| "sold" | Auction completed for this player — locked, cannot re-add without undo |
| "unsold" | Passed without buyer — admin can re-add for re-auction |

### Pool API Endpoints

POST /api/auction-pool/add: { playerId } — add player to pool, sets status: pool

DELETE /api/auction-pool/:id: Remove from pool, sets status: available

PATCH /api/auction-pool/reorder: { orderedIds: [] } — save new drag-drop order

GET /api/auction-pool: Return ordered pool for current season

PART 11    LIVE AUCTION & SOCKET.IO ARCHITECTURE

## The Core Feature — Most Complex Module

⚠  Read this section completely before writing any Socket.IO code. Understand the state machine and event flow first.

### Auction State Machine

The auction has exactly 6 states. Transitions are controlled only by the Admin.

| State | Meaning | Transition |
| --- | --- | --- |
| pending | Auction created but not started | Admin clicks Start → active |
| active | Player on the block, timer running | Timer expires or sold → next_player or paused |
| paused | Admin paused mid-auction | Admin resumes → active |
| completed | All pool players processed | Terminal state — no transitions out |
| (internal) bidding | Active + at least one bid placed | Part of active state |
| (internal) countdown | Last 5 seconds of timer | Visual state only — no DB change |

### Socket.IO Room Architecture

Every auction session has a unique room ID. All participants (admin + owners + guests) join this room.

| Concept | Detail |
| --- | --- |
| Room name | auction:{auctionId} |
| Who joins | Everyone — admin, owners, guests all join same room |
| Admin namespace | Admin joins additionally to: admin:{auctionId} |
| Private events | Budget deduction events sent to: team:{teamId} for privacy |
| Broadcast events | Bid updates sent to entire auction room |

### Complete Socket.IO Event Map

Client → Server events (what clients EMIT):

| Event Name | Payload & Permission |
| --- | --- |
| join_auction | { auctionId, token } — join the auction room, validate JWT |
| place_bid | { auctionId, amount, teamId, token } — place a bid |
| admin:start | { auctionId } — start the auction (admin only) |
| admin:pause | { auctionId } — pause current player timer (admin only) |
| admin:resume | { auctionId } — resume paused timer (admin only) |
| admin:skip | { auctionId } — skip current player to unsold (admin only) |
| admin:unsold | { auctionId } — mark as unsold (admin only) |
| admin:undo | { auctionId } — undo last sale (admin only) |
| admin:next_player | { auctionId } — manually move to next player (admin only) |

Server → Client events (what server EMITs):

| Event Name | Payload |
| --- | --- |
| auction:state | Full current auction state object on join or state change |
| bid:new | { amount, teamName, teamId, timestamp } — new bid placed |
| bid:winning | { amount, teamName } — highest bid at timer expiry |
| timer:tick | { seconds } — emitted every second while timer runs |
| timer:warning | { seconds: 5 } — emitted when 5 seconds remain |
| player:sold | { player, team, price } — player sold, budgets updated |
| player:unsold | { player } — player passed without buyer |
| player:next | { player } — next player nominated for auction |
| auction:paused | {} |
| auction:resumed | {} |
| auction:completed | { summary } — all players processed |
| budget:updated | { teamId, remaining } — sent privately to team:{teamId} |
| error | { message, code } — bid rejected or invalid action |

### Bid Validation Logic (Server-Side — CRITICAL)

⚠  ALL bid validation happens on the server. Never trust client-side bid amounts.

- Check auction status === "active"

- Check playerId matches currentPlayerId

- Check bid amount > currentBid + minBidIncrement

- Check team.remainingBudget >= bid amount

- Check team is part of this auction (not a rogue request)

- Check bidder is not the current highest bidder (cannot outbid yourself)

- If all checks pass: update Auction.currentBid, Auction.highestBidderId in DB

- Reset timer to timerDuration (bid extends the clock)

- Emit bid:new to all room participants

- If any check fails: emit error only to the bidding team socket

### Race Condition Protection

⚠  Two owners can click bid at the exact same millisecond. This WILL happen.

- Use MongoDB findOneAndUpdate with conditional filter: { currentBid: { $lt: newBid } }

- This ensures only one bid wins — the other returns null (rejected)

- Do NOT use separate read-then-write — that creates a race condition

- Server processes bids sequentially via a per-auction mutex lock (use a simple in-memory Map)

### Timer Architecture

- Timer runs on the SERVER — not the client

- Server maintains a setInterval for active auction, emitting timer:tick every second

- When timer hits 0: server automatically triggers sell logic

- Client shows synced countdown — any discrepancy corrects on next tick

- Bid received → reset timer to timerDuration (e.g. 30s) + emit timer:tick with new value

- If no bids when timer = 0 and auction.currentBid === 0: auto-mark unsold

- Store interval reference in a Map<auctionId, NodeJS.Timeout> — clear on pause/sell/complete

### Player Sold Logic (Server)

- Timer hits 0 with currentBid > 0

- clearInterval for this auction

- findOneAndUpdate Player: { status: "sold", soldTo: highestBidderId, soldPrice: currentBid, soldAt: now }

- findOneAndUpdate Team: { $inc: { remainingBudget: -soldPrice, squadSize: 1, teamValue: soldPrice }, $push: { players: playerId } }

- Create BidHistory entry for winning bid with isWinningBid: true

- Emit player:sold to entire auction room

- Emit budget:updated to team:{highestBidderId} private room

- Move to next player in pool or end auction if pool exhausted

### Undo Last Sale

- Admin clicks Undo

- Find last sold player in this auction (most recent soldAt)

- Reverse Player: { status: "pool", soldTo: null, soldPrice: null, soldAt: null }

- Reverse Team: { $inc: { remainingBudget: +soldPrice, squadSize: -1, teamValue: -soldPrice }, $pull: { players: playerId } }

- Delete BidHistory entries for that player in this auction

- Put player back at front of auction queue

- Emit auction:state to all — everyone sees the reversal

Only the most recent sale can be undone. Admin cannot undo 2 sales back without undoing the most recent one first.

### Socket.IO Server Setup

- Create socket.ts in backend with: const io = new Server(httpServer, { cors: { origin: process.env.FRONTEND_URL } })

- On connect: validate token from handshake.auth.token, decode role

- Store socket metadata: socket.data.userId, socket.data.role, socket.data.teamId

- On join_auction: socket.join("auction:" + auctionId), emit current state

- Admin joins additionally: socket.join("admin:" + auctionId)

- On place_bid: call bid validation service, emit result

- On disconnect: log, do NOT crash auction — other clients remain connected

PART 12    AUCTION CONTROLS MODULE

## Admin Controls Panel

The admin sees the same live auction screen as owners, plus an additional controls overlay panel on the right side (desktop) or bottom sheet (mobile).

### Control Buttons

| Control | Behavior |
| --- | --- |
| Start Auction | Begins the auction, emits first player:next event, starts timer |
| Pause | Freezes timer, pauses bidding — owners can still see but not bid |
| Resume | Continues timer from where it paused |
| Skip Player | Marks current player unsold, moves to next without waiting for timer |
| Mark Unsold | Same as Skip — alias with clearer label |
| Re-auction | Takes an unsold player and puts them back at the front of queue |
| Undo Last Sale | Reverses most recent sold player — see Part 11 for full logic |
| End Auction | Force-completes auction — use only if pool is exhausted or emergency |

### Admin Controls Visual Design

- Always visible to admin — fixed panel, not hidden behind a menu

- Buttons grouped by context: Active (Start/Pause/Resume), Player (Skip/Unsold/Reauction), Emergency (Undo/End)

- Confirmation dialog for Undo Last Sale and End Auction — prevent accidental clicks

- Pause button transforms to Resume button when paused (toggle state)

- Disabled state for context-inappropriate actions: cannot pause if already paused

PART 13    SOLD PLAYER & BUDGET MANAGEMENT

## Automatic — No Manual Entry Required

⚠  ALL budget deductions and player assignments happen automatically on the server the moment a player is sold. No admin action needed.

### What Happens Automatically on Sale

- Player.status → "sold"

- Player.soldTo → winning team ID

- Player.soldPrice → winning bid amount

- Player.soldAt → current timestamp

- Team.remainingBudget -= soldPrice (atomic)

- Team.players.push(playerId)

- Team.squadSize += 1

- Team.teamValue += soldPrice

- Team.avgRating recalculated

- BidHistory entry created for winning bid

- All clients receive player:sold and budget:updated events

### Sold Player Feed

Below the live auction screen, a scrollable feed shows all players sold in this session, ordered by most recent first. Each entry shows: player photo, name, rating, position, team bought by, sale price.

### Budget Display for Owners

- Top of owner screen: persistent budget bar — Spent / Remaining / Total

- Updates in real-time via budget:updated socket event for their team

- Warning state when remaining budget < 20% of total (amber)

- Critical state when remaining budget < 100 (red flash animation)

PART 14    WATCHLIST MODULE

## Team Owner Pre-Auction Wishlist

Team owners create a watchlist before the auction to track players they want. This is a convenience feature — it does not reserve players or guarantee any bid priority.

### Watchlist Features

- Owner adds player from Player Database page via "Add to Watchlist" button

- Watchlist page at /owner/watchlist shows all saved players as cards

- During auction: a small "👁 Watching" indicator on player card when a watched player comes up

- Notification badge on watchlist nav item when a watched player is next in queue

- Remove player from watchlist at any time

- Watchlist is per-owner and per-season — resets for new season

PART 15    STATISTICS & HISTORY MODULE

## Post-Auction Analytics

### Statistics Cards

| Statistic | Definition |
| --- | --- |
| Most Expensive Player | Player with highest sale price, with card + buyer team |
| Best Value Signing | Highest rated player per coin spent (rating / price) |
| Top Spending Team | Team that spent the most total |
| Best Squad Rating | Team with highest average OVR |
| Highest Remaining Budget | Team that saved the most — budget efficiency |
| Total Pot Spent | Sum of all sale prices across all teams |
| Unsold Players | Count and list of all unsold players |
| Average Sale Price | Mean price per player sold |

### Leaderboards

- Team rankings by: Squad Value, Avg Rating, Budget Remaining, Players Bought

- Top 10 most expensive players in this auction

- Position-wise spending breakdown (e.g. DEF total spend vs FWD total spend)

### Season History

- List of all past seasons with completion date

- Click season → view full results: teams, players, prices

- Season data never deleted — stored permanently in MongoDB

- Compare seasons side by side (Phase 5 feature)

PART 16    EXPORT MODULE

## Export Auction Results

### Export Formats

| Export Type | Library | Content |
| --- | --- | --- |
| PDF — Auction Summary | jsPDF + autotable | One page per team, sold player table, final standings |
| CSV — All Sales | json2csv | Flat file: player, team, price, timestamp for each sale |
| CSV — Team Squads | json2csv | One row per player, grouped by team, with budget summary |
| JSON — Full Dump | Native JSON.stringify | Complete auction data for re-import or analysis |

### Export API

GET /api/export/pdf/:auctionId: Returns PDF file as attachment download

GET /api/export/csv/:auctionId: Returns CSV of all sales

GET /api/export/squads/:auctionId: Returns CSV grouped by team

GET /api/export/json/:auctionId: Returns full JSON dump

PART 17    COMPLETE API REFERENCE

## All REST Endpoints

### Authentication Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auth/register | Public | Create new account |
| POST | /api/auth/login | Public | Returns JWT token |
| GET | /api/auth/me | Auth required | Returns current user profile |
| POST | /api/auth/logout | Auth required | Invalidate token (client-side only) |

### Player Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/players | Public | Search + filter + paginate players |
| GET | /api/players/:id | Public | Single player full detail |
| GET | /api/players/filters | Public | Distinct values for filter dropdowns |
| POST | /api/players/import | Admin | Trigger re-import from futdb |
| PATCH | /api/players/:id/pool | Admin | Add/remove from auction pool |

### Team Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/teams | Auth | All teams for current season |
| POST | /api/teams | Admin | Create team |
| GET | /api/teams/:id | Auth | Single team with squad |
| PATCH | /api/teams/:id | Admin | Update team name/budget/logo |
| DELETE | /api/teams/:id | Admin | Delete team (only if no players) |
| PATCH | /api/teams/:id/budget | Admin | Manual budget override |

### Auction Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| POST | /api/auctions | Admin | Create new auction |
| GET | /api/auctions | Auth | List auctions for current season |
| GET | /api/auctions/:id | Auth | Auction detail + current state |
| GET | /api/auctions/:id/history | Auth | Bid history for auction |
| GET | /api/auctions/:id/sold | Auth | Sold players in auction |
| PATCH | /api/auctions/:id/status | Admin | Update status (HTTP fallback) |

### Auction Pool Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/auction-pool | Auth | Get ordered pool for season |
| POST | /api/auction-pool/add | Admin | Add player to pool |
| DELETE | /api/auction-pool/:playerId | Admin | Remove player from pool |
| PATCH | /api/auction-pool/reorder | Admin | Save drag-drop order |
| POST | /api/auction-pool/bulk-add | Admin | Add multiple players at once |

### Season Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/seasons | Auth | List all seasons |
| POST | /api/seasons | Admin | Create new season |
| GET | /api/seasons/:id | Auth | Season detail with all data |
| PATCH | /api/seasons/:id | Admin | Update season (name, status) |

### Statistics Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/stats/:auctionId | Auth | All stats for an auction |
| GET | /api/stats/:auctionId/teams | Auth | Team rankings |
| GET | /api/stats/:auctionId/players | Auth | Top players by price |
| GET | /api/stats/:auctionId/summary | Auth | Quick summary card data |

### Watchlist Endpoints

| Method | Path | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/watchlist | Owner | Get my watchlist |
| POST | /api/watchlist/add | Owner | { playerId } — add to watchlist |
| DELETE | /api/watchlist/:playerId | Owner | Remove from watchlist |

PART 18    UI/UX DESIGN SYSTEM

## Design Philosophy

Dark, premium, football-themed. Think EA FC meets Bloomberg Terminal. High information density with zero clutter. Every color has a semantic meaning.

### Color Palette

| Element | Hex | Usage |
| --- | --- | --- |
| Background | #0A0A0A | Page background — deep void |
| Surface | #141414 | Cards, panels, sidebar |
| Surface Elevated | #1C1B1B | Dropdowns, modals, tooltips |
| Border | #2A2A2A | Card borders, dividers |
| Text Primary | #FFFFFF | Headings, important numbers |
| Text Secondary | #A1A1A1 | Labels, metadata, captions |
| Text Muted | #555555 | Disabled, placeholder |
| Accent Red | #EF4444 | Timer warning, sold badge, errors |
| Accent Green | #22C55E | Available, winning bid, success |
| Accent Amber | #F59E0B | In pool, budget warning, attention |
| Accent Blue | #3B82F6 | Active bid highlight, links |
| GK Position | #F59E0B | Goalkeeper card color |
| DEF Position | #3B82F6 | Defender card color |
| MID Position | #22C55E | Midfielder card color |
| FWD Position | #EF4444 | Forward card color |

### Typography

| Type Role | Spec |
| --- | --- |
| Display / Hero | Plus Jakarta Sans 700–800, 48px+, tight tracking — page titles only |
| Section Headings | Plus Jakarta Sans 600, 24–32px — module titles |
| Card Headings | Plus Jakarta Sans 600, 18–20px — player name, team name |
| Body Text | Inter 400–500, 14–16px — descriptions, bid history |
| UI Labels | Inter 500–600, 12–13px, 0.5px letter spacing — tags, badges |
| Stats Numbers | Inter 700–800, 20–36px, tabular nums — ratings, prices, timers |
| Monospace | JetBrains Mono — prices, IDs, technical values in admin panel |

### Spacing & Layout

| Element | Value |
| --- | --- |
| Sidebar width | 260px desktop, hidden on mobile (slide-in drawer) |
| Content max-width | 1440px centered |
| Card grid | 4 columns desktop, 3 tablet, 2 mobile, 1 small mobile |
| Card gap | 16px (1rem) |
| Section padding | 24px horizontal, 20px vertical |
| Border radius — cards | 12px (rounded-xl) |
| Border radius — buttons | 8px (rounded-lg) |
| Border radius — badges | 9999px (rounded-full) |
| Shadow | None — depth via borders and background difference only |

### Component Specs

Player Card

- Width: 180px standard, 140px in pool list, 220px in player detail grid

- Aspect ratio: 3:4 (portrait)

- Background: gradient from position color (20% opacity) to #141414

- Border: 1px solid position color at 30% opacity

- Rating number: top-left, 32px, bold, white

- Position: below rating, 11px, uppercase, position color

- Player photo: centered, 80px circle

- Player name: bottom center, 13px, white, max 2 lines

- Club + nation row: 16px icons, bottom of card

- Hover: scale(1.04), border opacity 100%, 200ms ease

Live Auction Current Player Card

- Large format — 320px × 420px centered on screen

- Animated entrance: slide up + fade in with Framer Motion

- Animated breathing glow behind card matching position color

- Rating displayed prominently — 64px font

Bid Buttons (Owner)

- +1M, +2M, +5M, +10M — four buttons, pill shape, large touch target (min 48px height)

- Green background when bid will succeed, grey when insufficient budget

- Pass button — ghost style, smaller, right-aligned

- Disabled and locked during Pause state

- After placing bid: brief animation + "Bid Placed" feedback

Auction Timer

- Circular progress ring — SVG, 120px diameter

- Number inside ring: seconds remaining, 36px bold

- Color: green (>15s), amber (6–15s), red (<6s) with pulse animation

- At 5s: ring pulses, number flashes, subtle sound cue (optional)

### Animation Guidelines

- All Framer Motion — no CSS transitions for layout-affecting animations

- Page transitions: fade + 8px up slide, 200ms

- Card hover: scale 1.04, 150ms ease-out

- New bid in history: slide in from right, 300ms

- Player sold: confetti burst (canvas-confetti library) + card flip

- Timer warning: shake animation at 5 seconds

- Budget deduction: number counts down with animation (react-countup)

- Sidebar: slide from left, 250ms

PART 19    EVERY PAGE — LAYOUT & COMPONENTS

## Complete Page-by-Page Specification

### Page 1: Login Page (/login)

- Full-screen dark background (#0A0A0A) with subtle football field line pattern (CSS)

- Centered card: 440px wide, glass effect (rgba white 3%), 1px border

- Top: FC 26 Auction logo + "Private Platform" subtitle

- Form: Email input, Password input with show/hide toggle

- Primary button: "Sign In" — full width, white bg, black text

- No registration link visible (admin creates accounts manually OR allow self-register)

- Error state: red border on inputs + error message below form

- Loading state: spinner on button, inputs disabled

### Page 2: Admin Dashboard (/admin/dashboard)

Layout: Fixed left sidebar (260px) + scrollable main content area

Sidebar contains:

  - FC 26 Auction logo + season selector dropdown at top

  - Navigation links with icons: Dashboard, Players, Teams, Auction Pool, Live Auction, Statistics, History, Export

  - Active link: white text + left accent border

  - Bottom: user avatar, name, role badge, logout button

Main content — top stat cards row (5 cards):

  - Total Teams (count + team icons)

  - Players in Pool (count + quick-add link)

  - Sold Players (count + total coins spent)

  - Unsold Players (count)

  - Budget Summary (total remaining across all teams / total budget)

Main content — second row:

  - Auction Pool preview: first 5 players in queue as horizontal scroll cards

  - Quick Start button if auction is pending

  - Teams budget grid: all teams as small cards with budget bars

  - Recent activity feed: last 10 bids/sales

### Page 3: Player Database (/admin/players or /owner/players)

This is the most visited page. Performance is critical.

Layout: Full-width, no sidebar on this page (use top nav instead to maximize space)

Top bar (sticky):

  - Search input — full width center, large, placeholder: "Search Mbappé, Haaland, Real Madrid..."

  - Active filter chips below search bar — show applied filters as removable chips

  - Sort dropdown right side

  - View toggle: Grid | List

Left filter panel (collapsible, 280px):

  - Position buttons: GK / DEF / MID / FWD then detailed position grid below

  - Rating range slider

  - Nation searchable select

  - Club searchable select

  - League searchable select

  - Status radio group

  - Reset Filters button

Main grid (4 cols desktop, 3 tablet, 2 mobile):

  - Player cards with hover states

  - Skeleton loaders on initial load

  - Empty state: illustrated empty field with "No players found" + clear filters button

Player Detail Modal (overlay):

  - Two-column layout: left photo + identity, right stats

  - Stat bars with animated fill on open

  - Action buttons fixed at bottom of modal

  - Close on Escape key or clicking outside

### Page 4: Team Management (/admin/teams)

Layout: Sidebar + main content

- "Create Team" button top right — opens right drawer

- Teams grid: 3 columns, team cards

- Team card: logo, name, owner, budget bar (remaining/total), player count, average rating

- Card click → team detail page

Create Team Drawer:

  - Team Name input

  - Owner selector: dropdown of all users with role "owner"

  - Starting Budget: number input with currency display (e.g. "1000M coins")

  - Team Color: color picker (8 preset colors + custom)

  - Team Logo: drag-drop image upload with preview

  - Save / Cancel buttons

Team Detail Page (/admin/teams/:id):

  - Hero section: large team logo, team name, owner, team color accent

  - Budget breakdown: total / spent / remaining as 3 metric cards

  - Player roster table: photo, name, position, rating, sale price, date bought

  - Formation placeholder grid (visual only in Phase 4)

  - Admin actions: Edit Team, Adjust Budget, Transfer Player (Phase 5)

### Page 5: Auction Pool (/admin/auction-pool)

Layout: Split — left search panel (60%), right pool list (40%)

Left panel — Player Search:

  - Same search + filter as Player Database but compact

  - Each player card has "Add to Pool" button — one click, no confirmation

  - Already-in-pool players show "In Pool" badge, button disabled

Right panel — Pool Queue:

  - Ordered list with drag-handle icons

  - Each row: order number, position badge, player mini-card, name, rating, remove button

  - Drag to reorder — saves on drop (debounced API call)

  - Counter at top: "24 players in pool"

  - Start Auction button at bottom of pool list — disabled if pool empty

### Page 6: Live Auction — Admin View (/admin/auction/:id)

The most complex screen. Three-panel layout.

Left panel (280px) — Controls + Queue:

  - Admin control buttons: Start, Pause/Resume, Skip, Unsold, Undo

  - Upcoming players mini-list: next 5 players in queue with position + name

  - Sold feed scrollable list below

Center (flexible) — Main Auction Stage:

  - Current player large card (animated entrance)

  - Player name, rating, position, club, nation displayed large

  - Circular countdown timer (prominent, center top of card)

  - Current bid amount — large number, updates with animation

  - Highest bidder team name + logo

  - Bid history: last 5 bids as a live scrolling list below the card

Right panel (280px) — Teams Budget:

  - All teams listed with remaining budget

  - Sorted by remaining budget descending

  - Current highest bidder highlighted in blue

  - Zero-budget teams greyed out

### Page 7: Live Auction — Owner View (/owner/auction/:id)

Simplified layout optimized for bidding. No admin controls visible.

Top bar:

  - My budget: remaining / total — always visible, prominent

  - My team name + logo

Main area:

  - Current player card (same as admin view)

  - Countdown timer — large and clear

  - Current bid and highest bidder

Bottom (fixed, always visible):

  - Bid buttons: +1, +2, +5, +10 — large, easy to tap on mobile

  - Current bid amount shown above buttons

  - Pass button

  - Buttons disabled if: paused, budget insufficient, you are highest bidder

### Page 8: Owner Dashboard (/owner/dashboard)

- Budget card: remaining / total with big visual

- My Squad: player cards grid of all bought players

- Upcoming players: next in auction queue (read from pool)

- My Watchlist preview: first 5 watched players

- Quick link to Join Auction Room

### Page 9: Statistics (/admin/statistics or /stats)

- Stat cards row: most expensive, best value, top spender team, best squad

- Team leaderboard table: rank, team, players bought, total spend, avg rating, budget left

- Top 10 sold players table: rank, player, position, team, price

- Position spending chart: bar chart (FWD vs MID vs DEF vs GK spend)

- Budget comparison bar chart: all teams remaining budget

### Page 10: Export (/admin/export)

- Simple page: 4 export buttons with icons and descriptions

- Each button triggers download via API endpoint

- Loading spinner on each button while generating

- Success toast on download start

### Page 11: Watchlist (/owner/watchlist)

- Grid of watched player cards

- Status badge on each: Available, In Pool, Sold (shows buyer), Unsold

- Remove from watchlist button on each card

- If auction is live: "Is up next!" badge if player is next in queue

### Page 12: Guest Watch Page (/guest or /)

- Read-only view — no login required

- Shows current player being auctioned

- Shows current bid and bidder

- Shows timer

- Shows sold player feed

- Does NOT show team budgets (privacy)

- Join prompt: "Want to participate? Ask the admin for an account"

### Page 13: Season History (/admin/history)

- List of seasons: name, date, teams count, players sold, total coins spent, status

- Click season → view all sold players with team assignments + prices

- Archived auctions view — read only

PART 20    MOBILE BIDDING SCREEN

## Mobile-First Owner Auction Experience

⚠  80% of owners will bid on their phones. This screen is the most important mobile UI in the entire product.

### Mobile Layout (≤ 768px)

Single column, full-screen. Bottom navigation instead of sidebar.

- Status bar area: my budget remaining (top left) + auction status (top right)

- Player card: 280px centered, with all relevant info visible without scrolling

- Timer: large circular ring, 100px diameter, center of screen

- Current bid: 40px number, below timer

- Highest bidder: team name chip below bid

- Bid buttons: 4 large buttons in 2×2 grid, minimum 56px height each, 16px gap

- Pass button: full-width below bid grid, ghost style

### Mobile-Specific Rules

- No hover states — use active/pressed states instead

- Minimum touch target: 44px × 44px for all interactive elements

- Bid confirmation: brief haptic feedback via navigator.vibrate([100]) on bid placed

- Swipe up to see bid history panel

- Swipe down to see sold players feed

- Portrait orientation lock recommended — add meta viewport instructions

- PWA manifest: enable "Add to Home Screen" for app-like experience

PART 21    MVP ROADMAP & FEATURE FLAGS

## What to Build, When, and How to Ship

### MVP Definition — Ship After Phase 3

The MVP is a fully functional auction platform. Everything in Phase 1–3 must work before Phase 4 begins. Do not add statistics or watchlists while the core auction has bugs.

| Feature | Phase | Priority |
| --- | --- | --- |
| Player import + database browse | Phase 1 | Must have |
| Login for all 3 roles | Phase 1 | Must have |
| Team creation + budget assignment | Phase 2 | Must have |
| Auction pool builder | Phase 2 | Must have |
| Live auction with real-time bids | Phase 3 | Must have |
| Timer + automatic player sold | Phase 3 | Must have |
| Budget deduction | Phase 3 | Must have |
| Admin controls (pause/skip/undo) | Phase 3 | Must have |
| Watchlist | Phase 4 | Nice to have |
| Statistics page | Phase 4 | Nice to have |
| Export PDF/CSV | Phase 4 | Nice to have |
| Formation builder drag-drop | Phase 5 | Defer |
| Transfer market | Phase 5 | Defer |
| Season comparison | Phase 5 | Defer |
| Push notifications | Phase 5 | Defer |
| Google Login | Phase 5 | Defer |

### Feature Flags

Use environment variables as feature flags so you can deploy and enable/disable features per environment:

FEATURE_WATCHLIST: true/false

FEATURE_EXPORT: true/false

FEATURE_STATISTICS: true/false

FEATURE_TRANSFER_MARKET: true/false

FEATURE_FORMATION_BUILDER: true/false

PART 22    PROMPTS FOR AI CODE EDITORS

## Ready-to-Use Prompts for Cursor / Windsurf / Claude Code

⚠  Use these prompts in sequence. Do not jump to Phase 3 prompts before Phase 1 is working.

### Prompt 1: Project Scaffold

Create a Next.js 15 App Router project with TypeScript, Tailwind CSS v3, and shadcn/ui. Set up the folder structure exactly as described in the FC 26 Auction Platform document Part 6. Install dependencies: framer-motion, lucide-react, zustand, @tanstack/react-query, axios, socket.io-client, react-countup, canvas-confetti. Configure tailwind.config.ts with the custom colors from Part 18 of the document. Set background to #0A0A0A, surface to #141414. Add Plus Jakarta Sans and Inter fonts via next/font/google.

### Prompt 2: Express Backend Setup

Create an Express.js TypeScript backend in /backend. Set up: MongoDB connection with Mongoose, JWT middleware, CORS for localhost:3000. Create Mongoose models for Users, Players, Teams, Auctions, BidHistory, Seasons, Watchlists using the exact schemas in Part 5 of the FC 26 document. Add all required MongoDB indexes. Create Express routes for auth, players, teams, auctions, auction-pool, seasons, stats, watchlist, export. Server runs on port 4000.

### Prompt 3: Player Import Script

Create a Node.js script at scripts/importPlayers.js that fetches FC player data from futdb.app API (requires API key in .env as FUTDB_API_KEY). Fetch players in pages of 50. Map the API response fields to the Player Mongoose model defined in Part 5. Use Player.bulkWrite with upsert on futdbId field to prevent duplicates. Log progress every 100 players. Add error handling and retry logic for failed pages.

### Prompt 4: Player Database Page

Build the Player Database page at /admin/players using the exact layout from Part 19 Page 3. Create a PlayerCard component matching the design in Part 18 — dark card with position-color gradient border, rating top-left, photo center, name and club/nation at bottom. Add PlayerFilters component with position buttons, rating range slider, and searchable nation/club/league dropdowns. Implement debounced search using React Query. Add infinite scroll pagination. Connect to GET /api/players endpoint. Admin role shows "Add to Pool" button. Owner role shows "Add to Watchlist" button.

### Prompt 5: Socket.IO Live Auction

Implement the Socket.IO auction system following the complete event map in Part 11. Backend: create socket.ts in Express server with all server-side events. Implement the bid validation logic from Part 11 step by step — all 10 validation checks. Use findOneAndUpdate with conditional filter for race condition protection. Implement server-side timer with setInterval stored in a Map<auctionId, NodeJS.Timeout>. Implement player sold logic including atomic budget deduction. Frontend: create useAuction hook that connects to socket, joins auction room, and manages auction state in Zustand store. Build Live Auction admin page with 3-panel layout from Part 19 Page 6. Build Live Auction owner page from Part 19 Page 7 and Part 20 mobile spec.

### Prompt 6: Statistics & Export

Build the Statistics page at /admin/statistics showing all metrics from Part 15. Use recharts library for the position spending bar chart and budget comparison chart. Build the Export page at /admin/export using jsPDF and jsPDF-autotable for PDF generation, json2csv for CSV. Connect to export API endpoints from Part 16. Add loading states and success toasts.

### Additional Instructions for AI Editors

- Always use TypeScript strict mode — no "any" types

- Every Socket.IO event must validate JWT before processing

- All monetary amounts stored as integers (not floats) to avoid floating-point errors

- Use React Query for all REST API calls — do not fetch in useEffect

- All forms must handle loading, error, and success states

- Test the auction with 2 browser windows simultaneously before considering it done

- Use Zod for API request validation on the Express backend

- Log all bid events to console.log in development for debugging

PART —    FINAL NOTES & COMMON PITFALLS

## What Will Go Wrong (And How to Prevent It)

| Problem | Cause | Prevention |
| --- | --- | --- |
| Socket timer drift | Timer runs on client | Timer MUST run on server — client only displays |
| Race condition on bids | Two bids at same time | Use MongoDB conditional findOneAndUpdate |
| Budget goes negative | No server validation | Always check team.remainingBudget >= bidAmount on server |
| Player duped in pool | Add player twice | Unique constraint: one player one auction, check before adding |
| Socket auth bypass | No token on connect | Validate JWT in io.use() middleware before any events |
| Timer not clearing | setInterval leaks | Always clearInterval in sold, skip, unsold, pause handlers |
| Image 404s | Dead URLs in DB | Always implement fallback SVG avatar for missing images |
| Mobile bid double-tap | Two bids fired | Disable bid button for 1s after click (debounce client-side) |

## You Are Ready To Build

This document contains everything your AI code editor needs. Start with Part 22 Prompt 1, work through the prompts in sequence, reference the relevant parts for implementation details. Build Phase 1–3 first, test with your friend group, then add Phases 4–5.

✓  The best auction platform is one that gets used. Ship Phase 3 MVP to your friends as fast as possible. Polish after real feedback.

Good luck. Make it legendary.